## Slide 1: ClassMic business case
Test whether phone microphones make student contributions easier to hear than the current classroom workaround.
Need
The course gains a focused project to investigate, build and evaluate. Institutional savings remain unproven.
Value
Improve the current process, evaluate a commercial product, or build the small ClassMic prototype.
Alternatives
Biamp offers a similar core workflow. The case for custom work rests on course learning and testing the browser experience.
Evidence
B2 Decision requested
GO for a limited course prototype using existing resources.
A funded classroom pilot stays at REVISE until local need, performance, cost and support are established.
No pilot results, supplier quote or funding approval are claimed.
Notes: Sources: revised ClassMic B2 and A2. Biamp Crowd Mics official product overview https://www.biamp.com/products/families/crowd-mics reviewed 10 September 2026 documents smartphone microphone and moderator functions. This is product capability evidence, not local demand or a supplier quotation. Custom prototype work is recommended for the course, not as a proven superior institutional purchase.

## Slide 2: Alternatives and tradeoffs
A bounded comparison
Commercial capability is documented. Prices, local fit and adoption still need validation. Full criteria appear in the B2 document.
Option | Potential value | Cost position | Main uncertainty
Improve current | Use instructor repetition or an existing mic | No new platform assumed | Does it solve the local problem?
Buy or adapt | Existing phone mic and moderator workflow | Hardware and installation quote needed | Room fit and total support cost
Custom prototype | Test a browser workflow and course learning | 100 student hours proposed No new cash assumed | Audio feasibility and maintenance
The evidence does not establish that custom development is cheaper or better for a university.
Notes: Sources: Biamp product overview https://www.biamp.com/products/families/crowd-mics and FAQ https://www.biamp.com/products/families/crowd-mics/faq reviewed 10 September 2026. Hardware purchase and professional installation require a quote. The 100-hour estimate and AED 0 incremental cash assumption are proposed by the revised B2/D plan. No vendor price comparison or cost saving is asserted.

## Slide 3: Delivery and decision gates
Proposed sequence
Review D by 19 September. Sprint 1 runs 20–26 September. Sprint 2 runs 27 September–3 October. Closing runs 4–9 October.
Resources
Plan for 100 student hours. Reuse available phones, a laptop and a speaker. Any paid tool or equipment requires a revised estimate.
Course acceptance
Complete five Must stories, timed trials and volunteer feedback. Report unmet targets, defects and the limits of the evidence.
Future investment
A live pilot needs validated demand, acceptable sound, a commercial comparison, named support and a funded authorization.
Confirm early D review and permission to start construction before the E upload area opens.
Notes: Sources: revised B2 and D3/D5. LMS D https://lms.mbzuai.ac.ae/mod/assign/view.php?id=38962, E https://lms.mbzuai.ac.ae/mod/assign/view.php?id=38965, F https://lms.mbzuai.ac.ae/mod/assign/view.php?id=38968 reviewed 10 September 2026. Published cutoffs are 22 September, 4 October and 10 October at 00:00 as displayed. E opens 26 September. Proposed early D review and construction dates require instructor confirmation.