## Slide 1: ClassMic business case
Test whether phone microphones make student contributions easier to hear than the current classroom workaround.
Need
The course gains a focused project to investigate, build and evaluate. Institutional savings remain unproven.
Value
Improve the current process, evaluate a commercial product, or build the small ClassMic prototype.
Alternatives
Biamp offers a similar core workflow. The case for custom work rests on course learning and testing the browser experience.
Evidence
B2 Decision requested
GO for a limited course prototype using existing resources.
A funded classroom pilot stays at REVISE until local need, performance, cost and support are established.
Temiko Machavariani and Nurtore Arynuruly BUS 2010
Notes: Biamp Crowd Mics supports phone microphones and moderator control. Source: https://www.biamp.com/products/families/crowd-mics (accessed 17 September 2026). Commercial capability does not establish local demand or a quoted cost.

## Slide 2: Alternatives and tradeoffs
A bounded comparison
Commercial capability is documented. Prices, local fit and adoption still need validation. Compare classroom fit, costs, feasibility and support.
Option | Potential value | Cost position | Main uncertainty
Improve current | Use instructor repetition or an existing mic | No new platform assumed | Does it solve the local problem?
Buy or adapt | Existing phone mic and moderator workflow | Hardware and installation quote needed | Room fit and total support cost
Custom prototype | Test a browser workflow and course learning | 100 student hours proposed No new cash assumed | Audio feasibility and maintenance
The evidence does not establish that custom development is cheaper or better for a university.
Notes: Sources: https://www.biamp.com/products/families/crowd-mics and https://www.biamp.com/products/families/crowd-mics/faq (accessed 17 September 2026). The 100-hour and AED 0 estimates assume available student capacity and existing resources.

## Slide 3: Delivery and decision gates
Proposed sequence
Review D by 18 September. Sprint 1 runs 19–25 September. Sprint 2 runs 26 September–2 October. Closing runs 3–9 October.
Resources
Plan for 100 student hours. Reuse available phones, a laptop and a speaker. Any paid tool or equipment requires a revised estimate.
Course acceptance
Complete five Must stories, timed trials and volunteer feedback. Report unmet targets, defects and the limits of the evidence.
Future investment
A live pilot needs validated demand, acceptable sound, a commercial comparison, named support and a funded authorization.
Product report due 3 October at 00:00; finish testing by 2 October.
Notes: Proposed planning review: 18 September. Two seven-day sprints: 19–25 September and 26 September–2 October. The product report is due 3 October at 00:00; execution evidence is due 4 October at 00:00. Closing work is due 10 October at 00:00.